Product Requirements Document

LUXLUF Order Management System

Same-Day Floral Order Workflow for LUXLUF Event Flowers NYC

| Author | Sam Madura |
| --- | --- |
| Client | Hailey Yoon, Head Director |
| Company | LUXLUF Event Flowers NYC |
| Date | February 10, 2026 |
| Version | 1.0 - Initial Draft |
| Status | Draft |

# Problem Statement

LUXLUF Event Flowers NYC processes same-day floral orders primarily via phone calls from hotel concierges. The current workflow relies on manual note-taking, informal Slack messages for designer coordination, and a separate receptionist-driven announcement process for official order records. There is no centralized system to manage orders from intake through delivery confirmation, creating communication gaps, accountability issues, and manual overhead that limits the team's ability to scale.

# Goals

- Centralize order management: Replace fragmented Slack messages and manual notes with a single system of record for all same-day orders

- Automate team communications: Eliminate manual soft notice and hard announcement processes by triggering them automatically from order status changes

- Enable delivery accountability: Provide a structured way to attach delivery confirmation photos and order slips, creating an auditable trail for commission calculations

- Reduce Hailey's administrative burden: Cut the time spent on post-call order coordination by at least 50% so she can focus on client relationships and order expertise

- Maintain Hailey's role as order-taker: The system supports but does not replace Hailey's expertise in phone-based order intake

# Non-Goals

- Replacing phone-based order intake: Hailey explicitly wants to continue taking orders by phone. The system captures order details after the call, not during.

- E-commerce or customer-facing ordering: LUXLUF already has a website for direct orders. This system is internal-only for phone orders.

- Long-term/advance order management: Phase 1 focuses exclusively on same-day orders. Advance orders are a future consideration.

- Accounting or invoicing integration: The hard announcement serves as the finance record. Full accounting integration is out of scope.

- Inventory or supply chain management: Designers communicate supply needs informally. Inventory tracking is a separate initiative.

# User Stories

## Hailey (Head Director / Order Taker)

- As Hailey, I want to enter order details into a structured form immediately after a phone call so that I don't lose details from my handwritten notes.

- As Hailey, I want the system to automatically notify designers when I submit an order so that I don't have to manually post to Slack.

- As Hailey, I want to see all active same-day orders in one view so that I can track what's in progress and what needs attention.

- As Hailey, I want to mark when payment has been received so that the receptionist knows when to send the hard announcement.

## Receptionist

- As the receptionist, I want to be notified when payment is received so that I can send the hard announcement without having to check with Hailey.

- As the receptionist, I want the system to pre-fill announcement details (delivery info, product specs, amount) so that I don't have to re-enter information.

## Designers

- As a designer, I want to receive a soft notice with order details as soon as an order is placed so that I can start preparing and flag if I need new items.

- As a designer, I want to see the full order details in one place so that I don't have to scroll through Slack history.

## Delivery Driver

- As a delivery driver, I want to upload a photo of the completed delivery and the order slip so that my commission can be calculated accurately.

# Requirements

| # | Priority | Requirement | Acceptance Criteria |
| --- | --- | --- | --- |
| 1 | P0 - Must Have | Order entry form with fields: customer name, contact info, requesting concierge/hotel, product description, quantity, delivery address, delivery time, special instructions, order amount | Form captures all fields and validates required fields before submission |
| 2 | P0 - Must Have | Automatic soft notice to designers upon order submission via Slack or email | Designers receive notification within 60 seconds of form submission with all order details |
| 3 | P0 - Must Have | Order dashboard showing all active same-day orders with status | Dashboard displays orders with statuses: Submitted, In Preparation, Payment Received, Announced, Out for Delivery, Delivered |
| 4 | P0 - Must Have | Payment received toggle that triggers hard announcement workflow | Marking payment triggers notification to receptionist with pre-filled announcement details |
| 5 | P0 - Must Have | Team access: all staff can view orders; Hailey and receptionist can update status | Role-based access enforced; designers can view but not modify orders |
| 6 | P1 - Nice to Have | Hard announcement auto-generation with delivery details, product specs, and amount | Announcement is pre-formatted and requires only a single click to send |
| 7 | P1 - Nice to Have | Delivery confirmation: upload photo of delivered arrangement and order slip | Driver can upload via mobile; photos are linked to the correct order record |
| 8 | P1 - Nice to Have | Commission tracking: delivery confirmation photos linked to driver for commission calculation | Each completed delivery shows driver name, timestamp, photo, and order value |
| 9 | P1 - Nice to Have | Mobile-responsive interface for on-the-go order entry and status checks | Form and dashboard are usable on iPhone without horizontal scrolling |
| 10 | P2 - Future | Advance/long-term order support with scheduling and recurring order templates | Orders can be created with future delivery dates and appear on a calendar view |
| 11 | P2 - Future | Order history and search: searchable archive of past orders by customer, date, or hotel | Past orders are searchable and filterable with full detail retention |
| 12 | P2 - Future | AI-assisted administrative task automation (Hailey expressed interest in broader AI adoption) | Identify and prototype one additional AI-driven workflow after Phase 1 launch |

# Current Workflow

Understanding the existing process is critical for designing a system that fits LUXLUF's operations rather than disrupting them.

- Hotel guest asks concierge to arrange flowers

- Concierge calls Hailey to confirm availability

- Concierge returns to guest for approval

- If approved, concierge calls back with full order details

- Hailey takes the order (requires her expertise; she keeps this role)

- Hailey manually posts a soft notice to Slack for designers to begin prep

- Payment is received from the customer

- Receptionist sends the hard announcement (official record with delivery details, specs, amount)

- Order slip travels with the flowers; driver photographs delivery

- Photo and slip confirm delivery and are used to calculate driver commission

Key pain point: Steps 6 through 10 are entirely manual with no centralized tracking. Information lives in Slack messages, handwritten notes, and the receptionist's memory.

# Success Metrics

## Leading Indicators (first 30 days)

- Adoption rate: 80%+ of same-day phone orders entered via the system within 2 weeks of launch

- Time to soft notice: Soft notice delivered to designers within 60 seconds of order submission (vs. current manual Slack post delay)

- Order entry time: Hailey can submit an order form in under 3 minutes

## Lagging Indicators (60-90 days)

- Administrative time saved: 50% reduction in time Hailey spends on post-call order coordination

- Missed communication incidents: Zero instances of designers not receiving order details (vs. current Slack-based gap)

- Delivery confirmation rate: 95%+ of deliveries have photo confirmation attached in the system

# Open Questions

| # | Question | Owner | Status |
| --- | --- | --- | --- |
| 1 | What communication channel do designers prefer for soft notices: Slack, email, SMS, or push notification? | Hailey | Open |
| 2 | How is the hard announcement currently distributed? Email? Slack? Both? To whom exactly? | Hailey / Receptionist | Open |
| 3 | Should the system support multiple delivery drivers per order, or is it always one driver per delivery? | Hailey | Open |
| 4 | What existing tools does the team use daily (besides Slack)? Any preferences for where this lives (web app vs. existing tool)? | Hailey | Open |
| 5 | How is commission currently calculated? Flat rate per delivery, percentage of order value, or other? | Hailey / Finance | Open |
| 6 | How many same-day phone orders does LUXLUF process on an average day? Peak day? | Hailey | Open |

# Timeline Considerations

## Phase 1: MVP (Target: 2-3 weekends)

Deliver the quick win Hailey described: an order-taking form visible to the full team, with payment tracking and basic notifications. This covers requirements 1-5.

## Phase 2: Full Communication Automation (Target: 2-3 weeks after Phase 1 feedback)

Add automated hard announcement generation, delivery photo uploads, and commission tracking. This covers requirements 6-9.

## Phase 3: Scale (Future)

Advance order scheduling, order history/search, and AI automation exploration. This covers requirements 10-12.

## Dependencies

- Hailey's availability for feedback on MVP before expanding scope

- Clarification on communication channels (Slack API access, email distribution lists)

- Decision on hosting/platform (standalone web app vs. embedded in existing tools)

# Appendix A: How to Build This Yourself

If you want to take a crack at building this system yourself (or hand it off to someone), here's a plain-English guide. You don't need to know how to code. There's a tool called Claude Code that can do the coding for you — you just describe what you want in normal language.

## What is Claude Code?

Claude Code is a tool made by Anthropic (the company behind Claude AI). You type what you want to build in plain English, and it writes the code, creates the files, and runs everything for you. Think of it like having a software developer that you talk to through a chat window.

## What You Need

- A computer (Mac or Windows — Mac is a bit easier for this)

- An Anthropic account — sign up at claude.ai, then go to console.anthropic.com to get an API key (this is like a password that lets Claude Code work). There's a small cost per use, usually a few dollars for a project like this.

- Claude Code installed — go to claude.ai/download and install the desktop app. Claude Code is built into it.

## Step-by-Step

- Install Claude Code. Download from claude.ai/download and follow the installation instructions. It takes about 5 minutes.

- Open it up and start a conversation. Once it's running, you'll see a chat window. This is where you tell it what to build.

- Give it this document. You can literally paste this entire PRD into the chat and say: "Build me a web app based on this PRD. Start with Phase 1 — the order entry form, dashboard, and notifications. Make it mobile-friendly."

- Let it work. Claude Code will create all the files, set up the app, and give you a link to open it in your browser. It might ask you clarifying questions along the way — just answer in plain English.

- Test it and ask for changes. Open the app, try submitting a test order, and if something doesn't look right, just tell Claude: "The form needs a field for delivery time" or "Make the dashboard show orders sorted by most recent." It will update the code for you.

- Put it online. When you're happy with it, ask Claude: "Help me deploy this so my team can access it from any device." It will walk you through getting it hosted on the internet (there are free or very cheap options).

## Tips

- Start small. Get the order form and dashboard working first. Don't try to build everything at once.

- Be specific when describing what you want. Instead of "make it look nice," say "use a clean white background with blue buttons and make the form fields large enough to tap on a phone."

- If something breaks, just describe what went wrong. "When I click submit, nothing happens" is enough — Claude Code will figure out the fix.

- Save your work. Ask Claude Code to help you back up your project regularly.

Bottom line: You don't need to understand any of the technical stuff. Just describe what you want like you're explaining it to a person, and the tool handles the rest. The PRD above is your instruction manual — feed it to Claude Code and iterate from there.

# Appendix B: Source Material

This PRD was generated from meeting notes taken during a client check-up and shop visit at LUXLUF Event Flowers NYC on February 10, 2026. The meeting was with Hailey Yoon (Head Director) at 890 1st Ave, New York.